APPROXIMATE TIMELINE

**2017**

APRIL

* COMPLETE SHIFT OF GOVERNMENT DOCUMENTS TO MAKE ROOM FOR NEW FOLIO SHELVING
* BASEMENT BACK-SHIFTING CONTINUES

MAY

* NEW SOUTH LOBBY FURNITURE INSTALLED
* SPECIAL COLLECTIONS READING ROOM MOVES TO E-102B. STAYS THERE UNTIL NEW AREA IS COMPLETED
* 3-WEST INSTRUCTION ROOM OPENS
* SECOND PHASE OF COMPACT SHELVING INSTALLED IN REMOTE STORAGE 5
* BACK RANGE OF SPECIAL COLLECTIONS STACKS CLEARED, DISASSEMBLED AND STORED ON 2-EAST FOR EVENTUAL REINSTALLATION ON 3-EAST
* COMMENCE MOVE OF THESES AND DISSERTATIONS TO REMOTE STORAGE
* BASEMENT BACK-SHIFTING CONTINUES

JUNE 2017

* BACK RANGE OF SPECIAL COLLECTIONS STACKS RETROFITTED TO RECEIVE ROVI CABINETS
* COMPLETE MOVE OF THESES AND DISSERTATIONS TO REMOTE STORAGE
* COMMENCE MOVE OF SELECTED FOLIOS TO REMOTE STORAGE
* SPECIAL COLLECTIONS PUBLIC AREA INSTALLED ON FIRST FLOOR
* BASEMENT BACK-SHIFTING CONTINUES

JULY 2017

* COMENCE MOVE OF ROVI CABINETS TO SPECIAL COLLECTIONS STACKS
* MOVE FOLIOS REMAINING IN BUILDING TO 3-WEST
* DISSASSEMBLE FOLIO SHELVING IN BASEMENT. PORTIONS WILL BE STORED ON 2-EAST FOR REUSE ON 3-EAST
* FOLIO SHELVES TAKEN TO REMOTE STORAGE 6 AND REASSEMBLED WITH 10-FOOT UPRIGHTS
* INTERNATIONAL DOCUMENTS MOVED TO REMOTE STORAGE 6
* AREA VACATED BY INTERNATIONAL DOCUMENTS REPURPOSED FOR HELP ROOMS AND WRITING CENTER OPERATIONS
* BASEMENT BACK-SHIFTING CONTINUES

FALL (TENTATIVE)

* BASEMENT BACK-SHIFTING COMPLETED
* Q CALL NUMBERS ON 2-WEST SHIFTED TO BASEMENT
* COMMENCE SHIFT OF D CALL NUMBERS (ETC) TO BASEMENT
* INSTALLATION OF DIGITAL SCHOLARSHIP LAB ON 2-WEST

**2018**

SPRING (EXTREMELY TENTATIVE)

* MAP LIBRARY TO 2-EAST

TBD

* SPECIAL COLLECTIONS STACKS TO 3-EAST
* FEDERAL DOCUMENTS TO VACATED SPC STACKS
* ART LIBRARY TO 3-WEST